## Slide 1: DPSIMS Private Beta Piloting
On-boarding session, Nov 2018

## Slide 2: Welcome and housekeeping
Welcome to this webex session to brief pilot sites on the piloting phase, and what to expect
One hour session
We have a lot of content to get through, and have tried to anticipate major areas you’ll have questions on
To help us manage these, please use the chat box for any further queries and we’ll tackle them as we go
Please put your phones on mute to reduce background noise

## Slide 3: Agenda
Welcome
Why are we all here?
How will the pilot phase will work? - feedback, dates for us to visit, help mailbox, “shared space”?
  Who’s who: DPSIMS team and pilot sites
  Project timelines
  What the Minimum Viable Product (MVP) looks like
  What to expect, and how will things change?
    Clinical teams
    Risk management/safety management teams
    ICT teams
  How to access the new system
  Reporting during private beta
    Double data entry
    CQC/MHRA
    STEIS
Next steps for you
Next steps for NHSI
Any questions?

## Slide 4: Why DPSIMS?
The DPSIMS project offers an opportunity to use modern technology to improve the health service for patients and carers, healthcare staff, NHS organisations and decision-makers, so that time and energy can be invested in the right things: working to reduce harm.
DPSIMS’s overarching vision statement:
“a single port of call for recording, accessing, sharing and learning from patient safety incidents, in order to support improvement in the safety of NHS-funded services at all levels of the health system”.
Rationalise NRLS & STEIS
Direct and via LRMS
Review and update
Both with national team, and with peers
Data analytics, free text analysis, collaborative insight building
‘True incidents’, plus unexpected poor outcomes, and risks
More and better resources and feedback
But not excluding private providers
Less Acute-centric: works in GP, dentistry care homes, community, LA care etc
Notes: Two crucial aims: improving the IT, and improving the data, so tha they can work together to held us learn more and support safety improvement

## Slide 5: The piloting team
NHS Improvement
Informed Solutions
Pilot sites
Matt Fogarty (Delegated SRO)
Lucie Mussett (lead/”Product Owner”)
Marcos Manhaes (Head of NRLS/”Service Manager”)
Allan Burge (Business and governance)
NRLS team
Review and Response Team
Richard Edwards (Delivery Manager)
Lizzie Stutchbury (Service Designer)
Matt Rix (Architect)
Helen Craven (Scrum-master)
Bhavesh Patel (User Researcher)
Patient Safety:
Tech and Data team (providing internal architecture, operational, testing, QA and IG input)
Datix Users
Ulysses Users
Online Incident Recording (OIR) forms users
Ryland Karlovich, James Cruddas and others (Developers)
Abdus Samad (Interaction Designer)
Rob Finch (Content Designer)

## Slide 6: Agile working
Agile methods encourage teams to build quickly, test what they’ve built and iterate their work based on regular feedback
Core principles are around putting the needs of the user first, and basing all technology and design decisions upon what will help people get the job done right first time
Private Beta will be run along these lines: starting with a basic product, and working with you to test it, gather your feedback, make improvements, and test again
We’ll provide a plan laying out the frequency of feedback opportunities, and we expect to roll out groups of changes during the piloting
You should expect to see things evolve over the piloting phase, but exactly how will depend on your feedback!

## Slide 7: Private Beta timelines
APIs available for LRMS vendors (Nov 2018)
Since 5th October, LRMS suppliers have had access to the APIs (PSIMS data exchange portals, with rules governing how and what data can be transferred within them).
These contain the new taxonomy and question sets, rules for ensuring data quality, anonymisation software, and security safeguards.
LRMS vendors provide PSIMS-compatible products (TBC)
Each vendor will be working on the best way to implement the PSIMS-compatibility changes within their products. This is for them to control, but we’re working closely with them to support this happening as soon as possible.
Ulysses are supporting 4 trusts, and Datix have selected 2 initially.
OIR forms go live (Jan 2018)
The online recording tools are being developed in parallel, based on the same rules and content that appear in the APIs.
We have total control of these, so have opted to bring them online later, to allow LRMS systems longer lead-in times.
All remaining pilot sites can therefore start using the OIR forms from Jan 2018.
Ongoing development
(~Feb/Mar 2019)
Pre-pilot preparation (May 2018)
We’ve been working on the MVP “minimum viable product” since the start of the Beta phase, including work to define the new set of data to be collected to support more and better learning.
LRMS vendors have had access to test versions of these for around 2 months, to start preparing their products.
With all pilot sites connected, we’ll continue running the pilot through ‘til Feb or March 2019, working with you to gather feedback on your experience of the new tools, and evolve the system in response.
User research and testing is a core part of the pilot phase, and we’ll be planning regular sessions to undertake this.
Offline user research and testing.
Throughout the whole period, we’re seeking your input on a range of PSIMS components, which we can feed into the above as we go.
North East Ambulance Service NHS Trust
Manchester University NHS Foundation Trust
Northumberland, Tyne And Wear NHS Foundation Trust
Kingston Hospital NHS Foundation Trust
Northern Lincolnshire and Goole NHS Foundation Trust
West Suffolk NHS Foundation Trust
SMS Pharmacy Ltd
Barts Health NHS Trust"
Cambridgeshire and Peterborough NHS Foundation Trust
Gateshead Health NHS Foundation Trust
InDental practice
Greater Manchester Combined Authority (Greater Manchester CCG)
Hall Green Health GP practice
Bishops Castle Medical Practice
Surrey Downs CCG
NHS Herts Valley CCG
West Bridgford Medical Centre
Our Health Partnership Birmingham (Super-practice)/Ridgacre House Surgery GP practice

## Slide 8: What are we piloting?
Available at start of Private Beta
For addition or development during Private Beta
Recording and sharing incidents online without LRMS
Not planned for Private Beta
SI reporting – any incidents currently reporting to STEIS, including Serious Incidents and Never Events will need to be reported separately. A key goal of the PSIMS project is to remove this need over time, but will not be possible initially.
Recording and sharing incidents via LRMS, where the suppliers of those products have enabled PSIMS compatibility
Storage of data on NHSI servers
Cleansing and anonymisation of data at NHSI
Clinical Review at NHSI, looking for trigger incidents that might require a Patient Safety Alert to be generated, or other action taken
Access to PSIMS data for participating pilot sites, and key national organisations including MHRA and CQC
Seamless single reporting of Yellow Card incidents – we are working with MHRA to share data directly about incidents qualifying for YC, but until this has been tested we ask that you continue to report these separately. The online forms will provide a prompt for this with a link to take you to the correct website; we hope LRMS suppliers will provide something similar
Recording details of multiple patients against a single incident record – we will provide advice about how to handle these incidents in the meantime.
Automated cleansing and anonymisation at NHSI
Other developments as defined by your feedback and items prioritised from the backlog
PSIMS backlog of other functionality identified by user research to date.
Collaboration & learning hub

## Slide 9: Intended functions by end of Private Beta

## Slide 10: What’s going to change in the system?
LRMS users
Changes to your LRMS interface, based on new PSIMS questions and answer options
Changes to the data collected in LRMS, using new PSIMS taxonomy
Online recorders
New URL
New start page with log in process (anonymous option also available)
New question flows, help text and answer options
New taxonomy and data collected
New “check your answers” and end page, with links to feedback/resources
New collaboration space on NHSI Improvement Hub
No SEA template for GPs
No automatic notification to CCG etc
Changes to sequence of involvement between initial recorder, risk management/patient safety team, and further updates & additions (to improve timelines of national data and feedback)
Changes to data rejection error messages
Different/temporary exclusion from stats for your organisation as reflected in NHSI data publications
Different/temporary exclusion from stats for your organisation as reflected in NHSI data publications
Other changes as defined by your system supplier
New collaboration space on NHSI Improvement Hub (NB not within system)

## Slide 11: What will change for initial inputters?
People doing the first pass of recoding an incident (frontline staff, or others charged with recording on others’ behalf), should expect to see differences in:
The questions they answer
The options they have to pick from when answering some existing questions
No “incident types” to select
Might see different flows of questions depending on what they’ve answered previously (definitely for OIR, possibly in LRMS)
When they save/submit an incident it will come straight to the national team (as well as to local reviewers, in LRMS, rather than being “held” there until uploaded to national system by reviewer-updaters)
The above taxonomy changes primarily seek to resolve issues in the NRLS taxonomy which currently:
Conflate different kinds of events (incident/outcome/risk)
Help us count known-knowns, but not to learn about how we might prevent them, or identify new/emerging incidents/risks
New questions/answers being trialled to see if they can support better learning

## Slide 12: What will change for reviewer-updaters?
People doing any secondary actions with incident records, such as review, updating, or amending (risk/safety managers, clinician wishing to amend their initial responses), should expect to see differences in:
Seeing different data coming through from initial reporters (see previous)
“gatekeeping” of the data – initial reports should have already arrived in the national system, to improve timeliness of data; subsequent updates can be sent when ready, and will be added to the main record with an auditable trail to track changes

## Slide 13: What will change for IT teams?
ICT teams may need to be involved, depending on local set-up.
For OIR users, this should be limited to ensuring firewall settings do not prevent access to the PSIMS URL.
For LRMS users, this will depend upon your system supplier and how they are implementing PSIMS changes. It may require installing upgraded LRMS software and other associated changes.

## Slide 14: How do you access PSIMS?
If your LRMS vendor is supporting a PSIMS-compatible product, they will have made software changes to connect it to our APIs with a unique key. This will allow the system to automatically submit the data to NHSI.
  You may also choose to collect data on additional fields which you need for internal use but won’t send to the PSIMS – this is for your organisation to decide, as we don’t know all the details of how your systems are all used (they are different in almost every healthcare provider).
Your LRMS vendor will be able to confirm any technical details (e.g. upgrades) and changes necessary.
If you are using online forms, you’ll need to register with NHS Improvement’s registration service. Each person reporting will need to register, rather than the organisation. This will allow you to access the events you have previously recorded and make changes. You do not need to register to report anonymously (but some features will not be available if you do, such as direct feedback).
  It may take a few days for your account to be authorised, but once it is, you should be able to access the forms, and get started.
  We will provide more details once the online forms are available in January 2019.

## Slide 15: Recording and sharing during private Beta
During the pilot phase, some double-reporting will be required via LRMS in some cases.
Where additional recording and sharing is still required:
Double-reporting is required for Yellow Card and SHOT incidents, initially: we are sharing PSIMS data will MHRA but until we are confident all needs are being met, we ask that YC incidents continue to be reported separately to ensure total coverage. PSIMS will provide a prompt to do this, with a link to the MHRA website, at the end of reporting.
Double-reporting is still required for Serious Incidents, which will need to be recorded in STEIS for now. Work is scheduled to remove the need for this once the Serious Incident Framework is published, and new SI management and notification tools can be developed to replace STEIS within PSIMS that align with the new guidance.
Where additional recording and sharing is optional:
PSIMS will not be feeding data back into NRLS, so for the period of piloting, NRLS statistics will be disrupted by a “pause” on recording from participating organisations. If your organisation wishes to avoid this, you may choose to continue reporting to NRLS in parallel.
  The NRLS team will make such adjustments/caveats as are necessary to make this clear in any published data
Where additional recording and sharing is not expected to be required:
Double-reporting is not anticipated to be required to fulfil obligations to alert CQC to notifiable incidents currently executed by reporting to NRLS - though NB awaiting final confirmation

## Slide 16: How can you get in touch?
There are various ways to contact the PSIMS team -
There is a dedicated mailbox available to submit queries relating to piloting and the project in general:
  nhsi.dpsimspilotqueries@nhs.net
We will shortly send out details of user testing and regular feedback opportunities
There will be online-anytime survey tools open to collect other feedback on an ad hoc basis.
We’ll post and regularly update a Piloting FAQs document.
LRMS users should first direct queries to their suppliers, as many variables will be controlled by their implementation of PSIMS compatibility. They can then contact us if the issue is with PSIMS software.
If you want to contact your fellow pilot sites –
All but one participating organization has agreed to be made known to piloting peers, so we will distribute a contact list shortly. Please note some have requested not to be identified beyond this group, however.
We won’t be curating or managing any conversations you have between yourselves – but please be mindful of copy lists/overenthusiastic use of reply-all, so as not to overload anyone’s inbox!

## Slide 17: Next steps:
We will:
Provide these slides and first version of FAQs
Send out details of user testing and feedback sessions
Keep you posted of major developments
Can you please:
Let us know who to speak to set up at least one on-site visit per organisation?
Share any key details with affected colleagues in your organisation
Use the mailbox to submit any further questions you have, or receive from within your teams
Follow the project on twitter @LucieNHSsafety for ad hoc updates